Sprint 1 (Week 1–2)

Goal: Implement player movement and essential foundation systems.

User Stories / Tasks

Player Movement

- Create Player prefab

- Add Rigidbody2D + Capsule Collider

- Implement left/right movement

- Implement basic jump

- Add ground detection via raycast

- Add gravity tuning for better jump feel

Level Blockout

- Create a test scene

- Add temporary tiles/platforms

- Add camera follow (Cinemachine optional)

Hazards

- Implement spikes

- Player death upon touching hazard

- Basic respawn (hard-coded spawn point)

Acceptance Criteria

- Player moves smoothly left/right

- Player can jump reliably

- Player respawns after death

- Level is playable start-to-finish as a physics sandbox

⚙️ SPRINT 2 (Week 3–4)

Goal: Introduce basic AI and collectibles.

Enemy AI

- Implement patrolling enemy

- Raycast for edge detection

- Stomp mechanic (player bounces, enemy dies)

Collectibles

- Coin prefab

- Coin pickup logic

- Increment UI counter

UI

- Basic HUD showing collectibles

- Health bar (even if only 1HP for now)

Acceptance Criteria

- Enemy moves and turns correctly

- Stomp kills enemy

- Coins animate and add to count

- UI updates immediately

⚙️ SPRINT 3 (Week 5–6)

Goal: Add polish, checkpoints, and level structure.

Checkpoints

- Trigger checkpoint

- Store respawn location

- LevelManager handles the logic

Feedback

- Add jump particles

- Hit effects

- Enemy death particle burst

- Coin sparkle

Level Design

- Build two complete short levels

- Add goal door at end

Acceptance Criteria

- Checkpoints work consistently

- Two polished, beatable levels

- Visual/audio feedback elevates feel of movement and combat